TigerVNC Shift-Tolerant Cache Scan
Implementation Mapping & Patch Plan

Generated: 2026-01-16 17:38 UTC

# 1. Scope

This companion document maps the design to concrete files, functions, and integration points in the TigerVNC server codebase, and provides a step-by-step patch plan and test plan for implementation.

# 2. Primary Integration Points (Server)

The shift-tolerant scan should be implemented in the server-side encoding path, near existing cache lookup and heuristics.

## 2.1 common/rfb/EncodeManager.cxx

Key existing touchpoints (approximate line numbers computed from the source dump):

• L2083: EncodeManager::tryPersistentCacheLookup(...) — existing persistent/content cache lookup path; recommended hook to reuse for exact-key verification of candidates.

• L1270: WholeRectCacheMinArea constant — used to gate large-rect cache paths; retain and reuse for packed-rect coverage safeguards. (static const int WholeRectCacheMinArea = 10000;)

• L1332: ContentHash::detectBorderedRegions(...) call-site — existing bordered-region heuristic; keep after new scan stage as an extra candidate generator.

• L285: Existing tiling diagnostics gate (TIGERVNC_CC_TILING_DEBUG). Consider upgrading diagnostic-only tiling analysis into an actionable scan backend, or reuse helper routines.

• L715: Existing environment knob for tile size (TIGERVNC_CC_TILE_SIZE). Reuse naming/semantics for CacheScanTileSizes or for defaults.

• L1404: Coverage computation for large candidates — preserve safety checks; apply to packed rectangles emitted by scan.

• L1498: Bounding-box cache heuristic gate (enableBBoxCache) — keep and run after scan; or treat bbox as an additional candidate source.

## 2.2 common/rfb/EncodeManager.h

Add API surfaces for scan configuration and telemetry. Recommended minimal changes:

• Add private members: CacheScanController scanCtrl_; VolatilityMap churnMap_;

• Add helper methods: runShiftTolerantCacheScan(...), packHitBlocks(...), updateVolatilityMap(...).

• Expose configuration parameters via existing configuration system (see main design spec).

## 2.3 common/rfb/ContentHash.{h,cxx}

Reused functions:

• ContentHash::computeRect(...) — used for exact CacheKey generation. (Implementation in this fork.)

• ContentHash::detectBorderedRegions(...) — existing heuristic; keep for optional candidates.

## 2.4 common/rfb/UpdateTracker.cxx and ComparingUpdateTracker.cxx

These trackers manage changed/copied regions and CopyRect interactions. Ensure scan uses the final “changed” region after copy tracking updates, and subtracts cached-hit rectangles from the region before encoder selection.

## 2.5 common/rfb/cache/TilingAnalysis.* and TilingIntegration.*

Existing cache tiling components and diagnostics can be reused for block enumeration, grid snapping, and (potentially) for future GPU-oriented scan backends. If current code has log-only analysis, promote it to produce actionable candidate rectangles.

# 3. Patch Plan (Incremental)

## 3.1 Phase 1 — CPU-only scan behind a feature flag

1) Add new configuration parameters (EnableShiftTolerantCacheScan, CacheScanTileSizes, CacheScanPhases, CacheScanBudgetUs, CacheScanBudgetMaxBlocks, CacheScanPadPixels, CacheScanCoverageThreshold, CacheScanChurnThreshold).

2) Implement CacheScanController and VolatilityMap (new files under common/rfb/cache/ or common/rfb/).

3) In EncodeManager.cxx, after copy tracking (but before bordered/bbox heuristics and before normal encoding), call runShiftTolerantCacheScan(D, pb).

4) Scan enumerates blocks over padded bbox S, across sizes and phases; uses ContentHash::computeRect to compute CacheKey, then checks client-known set.

5) Pack hit blocks into rectangles; verify packed rectangles using exact hash; apply coverage safeguards for large candidates; emit CachedRect/PersistentCachedRect references; subtract from D.

6) Encode remainder using existing logic unchanged.

## 3.2 Phase 2 — Adaptive budgeting and churn mask

1) Add per-frame telemetry (scan time, blocks scanned, hit rate by size/phase, bytesSaved estimate).

2) Implement a simple EWMA-based controller that adjusts CacheScanBudgetUs based on measured throughput/backlog and recent bytesSaved.

3) Maintain churn map (tile grid) and use it to prevent packing merges across volatile tiles and to bias scanning away from volatile UI chrome.

## 3.3 Phase 3 — Optional GPU prehash backend

1) Add an optional backend (compile-time flag) that computes per-block prehash on GPU for all blocks in S.

2) Use prehash to shortlist candidates for CPU exact hashing; keep exact verification on CPU initially.

3) Investigate zero-copy pixel access (DMABUF/EGL) to avoid CPU→GPU copy overhead; otherwise batch copies and overlap with compute.

# 4. Suggested New Files / Classes

Recommended locations and responsibilities:

• common/rfb/cache/ShiftTolerantScan.h/.cxx — MultiPhaseScanner + packing, independent of EncodeManager.

• common/rfb/cache/VolatilityMap.h/.cxx — churn EWMA grid and barriers.

• common/rfb/cache/ScanTelemetry.h/.cxx — per-frame stats and logging.

• common/rfb/cache/GpuPrehashBackend.* (optional) — CUDA kernels or compute pipeline hooks.

# 5. Testing Plan (Concrete)

Unit tests (suggested in tests/):

• test_shift_tolerant_scan_packing: verifies maximal rectangle packing and churn barriers.

• test_shift_tolerant_scan_phases: synthetic translations show scan recovers hits across phases.

• test_budget_enforcement: scan stops at budget; resumes next frame without regressions.

E2E/Integration tests (tests/e2e):

• Page flip: alternating large page images with a small changing clock region; verify bytes reduction and no corruption.

• Scroll: large image appears, scroll away, return at different coordinates; verify cache hit usage.

• Window move: small and large translations across a large desktop; verify scan recovers cached references.

# Appendix A: EncodeManager.cxx key snippets (for navigation)

Below are selected lines (from the source dump) to help locate relevant sections quickly.

--- tryPersistentCacheLookup region ---

2077: 
 2078: uint8_t* EncodeManager::OffsetPixelBuffer::getBufferRW(const core::Rect& /*r*/, int* /*stride*/)
 2079: {
 2080:   throw std::logic_error("Invalid write attempt to OffsetPixelBuffer");
 2081: }
 2082: 
 2083: bool EncodeManager::tryPersistentCacheLookup(const core::Rect& rect,
 2084:                                              const PixelBuffer* pb)
 2085: {
 2086:   // NOTE: The unified cache engine is now driven purely by protocol
 2087:   // negotiation (client SetEncodings) rather than a separate
 2088:   // server-side on/off switch. The VNCSConnectionST::setEncodings
 2089:   // implementation enables caching whenever the client advertises

--- WholeRectCacheMinArea region ---

1264:   }
 1265: }
 1266: 
 1267: // Minimum rectangle area (in pixels) to attempt whole-rectangle cache lookup.
 1268: // Rectangles smaller than this will be handled by the normal subrect path.
 1269: // Set higher than the subrect split threshold to only catch "large" rects.
 1270: static const int WholeRectCacheMinArea = 10000;
 1271: 
 1272: void EncodeManager::writeRects(const core::Region& changed,
 1273:                                const PixelBuffer* pb)
 1274: {
 1275:   std::vector<core::Rect> rects;
 1276:   std::vector<core::Rect>::const_iterator rect;

## Implementation Status (2026-01-17)

Phase 1: Implemented scan module (ShiftTolerantScan) with multi-phase tile scan, greedy packing, exact verification, and cached-rect emission.

Phase 1: EncodeManager integration complete (called after CopyRect and before normal encoding; requires LastRect and cache support).

Phase 1: Build wiring complete (CMake rfb target includes cache/ShiftTolerantScan.cxx).

Phase 2: VolatilityMap integration - NOT YET (tile churn barriers currently unused; VolatilityMap exists but not passed).

Phase 2: Adaptive budgeting - NOT YET (uses static per-frame budgets from Server params).

Tests: Unit/e2e coverage - NOT YET (needs packing/phase/budget tests + scenario validation).

## Next Steps

Add unit tests for packing, phase recovery, and budget enforcement.

Add integration scenarios (page-flip/clock, scroll-return, window-move) and log-based assertions.

Wire VolatilityMap into ShiftTolerantScanner (pass vol != nullptr) and implement churn barriers.

Add/confirm ScanTelemetry aggregation and consider per-(T,phase) breakdown when logStats enabled.